|  |  |  |  |
| --- | --- | --- | --- |
| **Section** | **Task** | **Hours** | **Cost $** |
| **Admin Interface** | | | |
| Front-end development | * Create a store * Edit an existing store * Create a store landing page:   + Add sections of content blocks:     - Category tiles (title, description, image and link)     - Product banners (image(s) and link)     - Carousels (images(s) and links)   + Modify:     - the order of sections on a page     - the order of content blocks in a section     - the size of content blocks (100%, 50%, 33.333%)   + Remove / edit a section or content block * Add category and product SKU data:   + Add categories     - Name   + Add subcategories     - Name     - Description     - Feature image     - List of SKUS * Modify:   + The order of a category or subcategory * Remove / edit a category or subcategory * Restore store from backup | 60 | $9,000 |
| Back-end development | * Save changes and preview in test environment * Publish changes to production environment * Create service to store and retrieve store data * Create service to authenticate user * Keep store backups for 30 days | 20 | $1,500 |
| Integration | * Deploy application * Test full integration * Training for full use of admin interface | 5 | $1,500 |
| **Totals** | | 85 | **$12,750** |
| **Store Application** | | | |
| Front-end development | * Retrieve store data from back-end service * Render Single Page Application * Provide routes to load specific content (ie. link to a specific category or sub-category) * UI behaves responsively   + Category tiles expand and shrink depending on screen sizes   + Category tile navigation becomes slider at certain screen sizes * Product display   + Connect to new product, availability and price services in FRA   + Utilize product grid components from FRA for display | 80 | $12,000 |
| Back-end development | Content entry of landing page and assets (images, CSS, etc.) into CMS (Joomla)   * Creation in Test environment with preview link * Creation in Production | 5 | $750.00 |
| **Total** | | 85 | $12,750 |
| **Grand Total** | | **170** | $25,000 |